Refactor Triage Assessment

Executive recommendation

The rational strategy is not to start by moving the largest methods. The two most conspicuous blocks—sentiment tallying and database search/filter evaluation—are large precisely because they combine state, presentation, calculation, caching, and refresh behavior. Moving them wholesale would mostly relocate the existing coupling and create substantial regression risk.

Instead, I would prioritize the refactor in this order:

- Establish repeatable baselines and an ownership/caller inventory.

- Extract genuinely stateless leaf code and small reusable widgets.

- Move pure calculations currently masquerading as window methods.

- Finish the UID-first Database View selection path and introduce its model/controller.

- Complete ChartEditSession and extract the recalculation policy.

- Build the reusable Chart Information boundary.

- Replace runtime callback injection and borrowed methods one workflow at a time.

- Only then separate and rename the top-level window classes.

- Attack the giant search, analytics, and sentiment workflows after their state and refresh contracts are explicit.

- Reduce app.py to bootstrap/composition last.

That order may feel less dramatic than immediately moving thousands of lines, but it is much more likely to produce steady, reviewable progress over the coming months.

What the current file actually looks like

The manifesto’s assessment remains accurate. My local count is now 39,847 lines, slightly above its audited figure of 39,819. The file consists primarily of:

- ManageChartsDialog, beginning at line 2,331 and occupying approximately 22,900 lines.

- MainWindow, beginning at line 25,247 and occupying approximately 14,500 lines.

- Bootstrap code at the bottom that still constructs MainWindow, delegates the default opening of Database View through it, and then reaches back into _manage_charts_dialog.

That last point illustrates the architectural problem especially well: main() is nominally bootstrap code, but the startup path still knows legacy window names and private window relationships. The manifesto’s intended end state—5,000–8,000 lines containing application/window orchestration—is therefore reasonable, but it should be regarded as an outcome of fixing ownership, not as the metric driving individual patches.

The manifesto itself explicitly warns against extractions that merely preserve hidden window dependencies in another file.

The best immediate extraction candidates

1. Module-level stateless helpers

This is the safest first bucket because these functions are already independent of either giant window instance.

Examples near the beginning of app.py include:

- Birth-component validation and age calculation.

- Lilith calculation-method normalization.

- Similarity settings loading/saving.

- Prediction and Wikipedia setting readers.

These should not all be dumped into a generic utils.py. Each should move to its actual owner:

| Existing responsibility | Suggested destination |
| --- | --- |
| Birth/date field conversion | features/chart_editor/ value/parsing module |
| Lilith method normalization | Chart calculation/settings policy module |
| Similarity calculator settings | features/similarities/ settings module |
| Prediction defaults | features/predictions/ settings/policy module |
| Wikipedia lookup preference | Web-profile or Chart Editor biography settings module |

Why this is low risk

- No window identity migration is required.

- No mutable widget ownership changes.

- Most callers can be converted from a local function call to an import.

- Focused unit tests are straightforward.

- A move can be made one function family at a time.

Important caveat

Do not create one miscellaneous helper module merely to reduce line count. The manifesto prohibits generic helpers, utils, or service naming when a workflow owner is available.

2. Small standalone widget classes

There are several self-contained classes before either top-level window, including:

- _PlanetDynamicsWorker.

- _GlobalCloseShortcutFilter.

- _ComboItemColorDelegate.

- SegmentedTimeEdit.

- ResizablePixmapLabel.

- ChartListWidget.

These are structurally obvious candidates, but they should be moved according to scope rather than all together:

- SegmentedTimeEdit → features/chart_editor/ because it represents Chart Editor time input.

- ChartListWidget → features/database_view/, preferably near the eventual list view adapter.

- _PlanetDynamicsWorker → the analytics/rendering workflow that actually launches it.

- _GlobalCloseShortcutFilter → features/windowing/.

- ResizablePixmapLabel → the photo-gallery or reusable presentation workflow that owns it.

- _ComboItemColorDelegate → the specific workflow whose combo boxes use it, unless it is demonstrably appwide.

Why these are attractive

They already have encapsulated Qt behavior and relatively narrow APIs. Moving the class definition and updating imports is materially safer than extracting methods whose behavior depends on dozens of self attributes.

What to verify first

Before each move:

- Find every constructor call.

- Check whether tests import the class from app.py.

- Confirm the destination does not import app.py.

- Measure cold-import impact if the destination introduces heavy Qt or plotting imports.

- Compile and exercise the specific widget behavior.

This would be a good source of several small, bounded commits rather than one “miscellaneous widget extraction” commit.

3. App/bootstrap and platform helpers

The module also contains a clearly recognizable bootstrap/platform cluster:

- Font registration.

- macOS application-name handling.

- QApplication construction.

- Global menu/dropdown styling.

- Qt input scaling.

- Application and popout icon-path resolution.

- Debug logging and dependency-check state.

The eventual destination should be a small number of specifically named modules under features/windowing/ or a bootstrap package—not a generic helper file.

A plausible division is:

gui/features/windowing/

application_bootstrap.py

application_identity.py

global_shortcuts.py

screen_geometry.py

Priority level: early, but not necessarily first

This code is relatively independent, but startup imports are sensitive. A careless move can:

- introduce circular imports;

- cause Qt or Matplotlib to initialize earlier;

- slow cold startup;

- alter platform-specific startup order.

Therefore I would move small, coherent clusters, preserving call order exactly. The existing main() order—logging, process naming, font setup, Qt application creation, dependency checking, database initialization, window creation—should remain characterized during the move.

4. Pure or effectively static methods inside the two windows

The AST inspection found a surprisingly useful set of methods that do not read window state at all. These are excellent candidates because they are currently window methods only as a matter of history.

Examples include:

Database View

- Analysis export row construction.

- Database metrics cache encoding/decoding.

- Population-norm calculations.

- Chart birth-year derivation for filters.

- Aspect sorting/matching.

- Searchable-body construction.

- Several chart-property normalization functions.

Chart Editor

- Chart export Markdown construction.

- Aspect line-segment construction.

- Metadata-change classification.

- Chart-row normalization.

- Database-refresh impact classification.

- Planet-dynamics cache signatures.

The strongest example is _chart_metadata_changed_fields: it is static, compares two charts, distinguishes birth-data changes from chart type, tags, sentiments, relationship types, gender, alignment, familiarity, and other metadata, and returns an impact-oriented field set.

That is already embryonic recalculation/refresh policy. It belongs conceptually with the planned ChartRecalculationPolicy, not on a Qt window. The manifesto specifically requires that policy to distinguish authoritative birth inputs, rectified-time state, chart_uses_houses, tags, subjective data, and presentation-only metadata.

Recommended migration pattern

For each function:

- Add a pure function or typed policy object in the canonical destination.

- Add focused tests against current behavior.

- Change the window method into a temporary one-line delegate if many callers exist.

- Migrate callers.

- Remove the delegate once source and runtime callers are gone.

This gives us safe line reduction while also creating useful non-Qt units—not merely relocating methods into a mixin.

5. Existing extraction seams with thin window adapters

The repository already imports many feature modules into app.py, including ChartEditorController, ChartEditSession, database close/import progress objects, transit controllers, and a web-profile GUI controller.

This means some migrations are already halfway complete. The safest next work is often not to invent another package, but to inspect where the window still contains a thin or nearly thin adapter around one of these existing owners.

Good candidates include:

- Import/export dialog orchestration.

- Transit export formatting.

- Related-chart choice/completer construction.

- Close-progress presentation.

- Web-profile lookup/import acceptance flows.

- Existing Chart Editor session transitions.

The target should be:

- pure work in the service/model;

- progress, cancellation, and messages in a small GUI controller;

- the window connecting widgets/signals to that controller.

The web-profile architecture is already specified explicitly: provider/network/parser behavior belongs under io/web_profile, while the GUI controller owns progress, cancellation, choices, and messages.

These are good “finish the extraction” projects because they should remove residual workflow logic without requiring a new architecture.

The first high-value architectural work

The preceding items are the safest mechanical extractions. They alone, however, will not unlock the giant classes. The following should be the first architectural priorities.

6. Finish UID-first Database View selection

This is probably the most important prerequisite.

The manifesto requires public workflow state, selection order, navigation anchors, events, cache keys, and refresh requests to use chart UIDs, with numeric row IDs restricted to persistence boundaries.

Only after that should we introduce:

ephemeraldaddy/gui/features/database_view/selection.py

with:

- DatabaseSelectionModel

- DatabaseSelectionController

- a narrow Qt list/index adapter

The intended responsibilities are already clear:

- ordered selected UIDs;

- anchor UID;

- visible versus logical selection;

- restoration after filtering;

- translation between Qt list items and UIDs.

Why this should precede the window split

Selection is shared across:

- list refresh;

- filters;

- collections;

- batch editing;

- exporting;

- duplicate checks;

- Chart Editor navigation;

- hide/unhide operations;

- analytics.

If we move ManageChartsDialog first, we will simply transplant its mixed UID/row-ID state into DatabaseViewWindow. Completing selection ownership first removes a large source of hidden coupling.

The manifesto identifies Database Selection and ChartEditSession as the lowest-risk next structural slices because characterization coverage already exists.

7. Complete ChartEditSession

ChartEditSession already exists and is imported by app.py, so it should be developed into the authoritative owner of one chart-edit lifecycle rather than leaving parallel state on MainWindow.

The session should own:

- active chart UID;

- authoritative loaded values;

- current draft;

- dirty fields;

- save/discard status;

- rectified-time choice and reliability;

- chart_uses_houses;

- recalculation impact;

- save result/change set.

This is the best way to break apart the dangerous Chart Editor cluster around:

- on_update_chart;

- new-chart creation;

- chart loading;

- reset/discard;

- metadata auto-save;

- refresh notification;

- render scheduling.

That code should not be extracted as a large “editor mixin.” First put its state transitions in a non-widget session with tests; then reduce the window to reading and rendering values.

8. Extract ChartRecalculationPolicy before the coordinator

The current file already contains pieces of this policy, including an explicit astronomical recalculation token that considers birth information and house availability.

I would proceed in two stages:

Stage A: pure policy

Create:

ephemeraldaddy/core/chart_recalculation_policy.py

It returns a typed impact/result describing what changed and what downstream areas are affected.

Stage B: GUI coordinator

Create:

ephemeraldaddy/gui/features/coordination/recalculation_coordinator.py

It translates that impact into targeted cache invalidations, recalculation, Database View updates, search changes, analytics updates, and Chart Editor rendering.

Why policy first

The coordinator will necessarily touch many GUI collaborators. The policy can be fully tested without Qt and can preserve the crucial distinctions between:

- birth facts;

- rectified-time hypotheses;

- chart_uses_houses;

- tags;

- subjective observations;

- flavor metadata.

This is one of the highest-value correctness changes because it protects the existing lightweight-save optimization and prevents the refactor from accidentally turning every edit into “refresh everything.”

9. Establish reusable Chart Information ownership

There is a large, fairly cohesive Chart Editor region containing:

- popout-information builders;

- sign/body/house/nakshatra descriptions;

- position information;

- Human Design gate, center, channel, tone, and color information;

- clickable summary-link handling.

Some of its builders have little or no window-state dependency, while the display methods commonly need only a narrow text/panel interface. This is a promising medium-term extraction.

The manifesto gives this area unusually precise naming:

- ChartInformationPresenter for reusable behavior;

- ChartInformationPanel for a reusable panel instance;

- ChartEditorInfoTabs for the Chart Editor lower-left tab container.

Suggested package:

gui/features/chart_information/

models.py

presenter.py

panel.py

token_formatting.py

This should be done incrementally:

- Extract pure information models/builders.

- Extract token/color formatting.

- Give the presenter a narrow panel protocol.

- Convert one click source at a time.

- Preserve existing color-coding and popout behavior.

- Only then remove the window methods.

This is a better target than a generic “right panel” module because Chart Information is reused outside the Chart Editor.

Sections that look obvious but should not move first

1. _update_sentiment_tally

At approximately 2,299 lines, this is the largest method in the file. It is tempting, but it is not a safe first extraction.

The manifesto records that its behavior is borrowed between the two legacy window classes and warns that the method must be replaced by explicitly owned calculation and window-specific presentation while preserving the lightweight-edit performance optimization.

Before moving it, separate:

- input collection;

- aggregation/calculation;

- cache interaction;

- comparison/norm lookup;

- view-model construction;

- Database View rendering;

- Chart Editor rendering.

The pure aggregation portion may be extractable early. The whole method is not.

2. _chart_matches_filters

At approximately 1,526 lines, this is another apparent jackpot that is actually a high-risk state machine.

Search needs a real boundary:

database_view/search/

query.py

evaluator.py

controller.py

panel.py

tag_filters.py

The panel should produce an immutable DatabaseSearchQuery; the evaluator should not read widgets. The manifesto also requires normalization once per query, inexpensive predicate ordering, batched data access, UID-keyed caches, stable selection, and representative benchmarks.

So the safe order is:

- characterize every filter independently;

- define the typed query;

- translate widgets into that query;

- extract one predicate family at a time;

- introduce a pure evaluator;

- optimize only with benchmark evidence;

- finally remove the monolithic method.

A direct file move would merely rename the problem.

3. Either giant __init__

The constructors currently establish widgets, controllers, caches, timers, menu actions, worker state, preferences, callbacks, and startup ordering. Extracting them early would produce builder functions that still mutate an entire window.

Instead:

- move leaf widgets first;

- give workflows controllers/models;

- introduce narrow panel factories only after dependencies are explicit;

- let the constructor naturally shrink.

Constructor reduction should be a consequence, not the first refactor project.

4. Whole top-level window classes

The canonical names are correct:

- ManageChartsDialog → DatabaseViewWindow

- MainWindow → ChartEditorWindow

- lifecycle owner → AppwideWindowCoordinator

But the manifesto specifically says not to execute this as one enormous copy-and-rename patch.

The window split should happen after enough state has moved into:

- DatabaseSelectionModel;

- ChartEditSession;

- recalculation policy/coordinator;

- explicit feature controllers;

- window-lifecycle coordinator.

Otherwise we get two correctly named 10,000-line classes with the same hidden coupling.

5. Settings as one giant project

Settings contain many removable-looking sections, but the manifesto says settings groundwork should not become a blocking side project. Existing code should migrate deliberately when its section is touched.

Good policy:

- New settings behavior goes to gui/settings/.

- A touched legacy section migrates with its tests.

- Do not stop higher-value UID/session work to reorganize all settings.

- Do not move the entire settings dialog into one equally giant module.

6. The render queue and asynchronous analytics

The Chart Editor render queue contains generation tracking, stale-result rejection, incremental section scheduling, visibility-sensitive preloading, timing metrics, and cleanup. For example, it explicitly checks whether a newer render superseded the current chart before marking work complete.

This code is an eventual controller candidate, but it is not low risk. Before moving it, preserve tests for:

- render ordering;

- generation invalidation;

- stale chart rejection;

- hidden-tab deferral;

- overlay lifecycle;

- timing-preview behavior;

- cache cleanliness;

- close/discard cancellation.

Move the pure queue state first; move the Qt timer coordination later.

Proposed multi-month roadmap

Phase A — Inventory and quick safe wins

Goal: Establish confidence and remove obvious leaf code.

- Record current:

  - cold import time;

  - startup milestones;

  - Database View hydration;

  - Chart Editor open/load;

  - lightweight save;

  - recalculating save;

  - search timings;

  - selection/filter restoration.

- Generate maintained inventories of:

  - remaining numeric chart-ID paths;

  - runtime-injected callbacks;

  - class-level borrowed methods;

  - window lifecycle routes;

  - timers/workers and their cancellation tokens.

- Extract module-level pure helper families.

- Extract standalone widgets.

- Extract static calculation/formatting functions.

- Add source checks preventing imports back into app.py.

Expected result: Modest line reduction, but much better testability and a reliable map for later phases.

Phase B — State ownership

Goal: Stop the windows from being the authoritative stores for everything.

- Finish Database View UID selection.

- Add DatabaseSelectionModel and controller.

- Complete ChartEditSession.

- Add ChartRecalculationPolicy.

- Define typed change/result objects.

- Ensure workers and refresh requests are UID-keyed.

Expected result: The most dangerous state transitions become testable without constructing the giant windows.

Phase C — Explicit workflow interfaces

Goal: Remove whole-window dependency injection.

- Replace callbacks that receive or capture the whole window.

- Introduce small workflow-specific protocols.

- Replace runtime MethodType installation group by group.

- Replace sentiment method borrowing with:

  - shared calculator/service;

  - Database View presenter;

  - Chart Editor presenter.

- Move existing generic controllers to canonical workflow packages.

The manifesto requires that controllers not accept the entire window and then depend on arbitrary attributes through getattr/setattr.

Phase D — Major workflows

Goal: Extract coherent, testable features.

Suggested order:

- Chart Information.

- Import/export.

- Web profile lookup/import.

- Database selection/list presentation.

- Chart save/recalculation.

- Database search.

- Transits.

- Similarities.

- Database analytics.

- Sentiment metrics.

- Remaining popouts and predictions.

Search and analytics should come after state ownership because both are sensitive to filtering, selection, cache invalidation, and chart-time semantics.

Phase E — Window separation and lifecycle

Goal: Establish the visible architecture milestone.

- Introduce AppwideWindowCoordinator.

- Route create/show/hide/raise/close through it.

- Introduce DatabaseViewWindow.

- Introduce ChartEditorWindow.

- Update diagnostics and tests.

- Retain short-lived compatibility aliases only if unavoidable.

- Delete aliases after all callers migrate.

The coordinator’s scope should remain top-level creation, routing, lifecycle, close behavior, and placement—not calculations or feature popouts.

Phase F — Composition root

Only after the workflow and window boundaries are real should app.py become:

- application initialization;

- dependency construction;

- startup progress;

- coordinator construction;

- event-loop entry.

The final reduction to 5,000–8,000 lines—or perhaps even fewer—should then be relatively mechanical.

How to structure the work operationally

Prefer a stream of small migration commits

A sustainable rhythm would be:

- one workflow boundary per PR;

- no unrelated formatting;

- no simultaneous large move and behavior rewrite;

- explicit compatibility shim and deletion condition;

- before/after performance measurements where relevant;

- focused tests plus a selected broad regression set.

The manifesto requires precisely this bounded commit discipline.

Use four categories on the backlog

Every candidate should be labeled:

- Leaf move — no window state.

- Pure extraction — calculation/formatting with typed inputs and outputs.

- State extraction — introduces a model/session/controller.

- Ownership migration — reroutes live UI behavior and removes a legacy path.

That prevents us from treating all “lines removed from app.py” as equivalent.

Require an extraction worksheet

Before each significant slice, record:

- canonical workflow owner;

- current callers;

- self attributes read/written;

- signals and timers;

- database access;

- chart identity form;

- cache keys/invalidation;

- unknown-time behavior;

- rectified-time behavior;

- chart_uses_houses behavior;

- worker cancellation/staleness;

- existing test coverage;

- baseline timing;

- compatibility deletion condition.

This makes month-scale work much easier to resume and review.

My recommended first concrete sequence

If we begin implementation next, I would propose these initial PR-sized slices:

- Extract SegmentedTimeEdit into Chart Editor with focused widget tests.

- Extract ChartListWidget into Database View with key/double-click behavior tests.

- Move the pure similarity-settings functions into the similarities workflow.

- Move metadata-change classification into a tested pure recalculation policy.

- Inventory and convert one remaining Database View selection/navigation ID slice to UID.

- Introduce the UID-only DatabaseSelectionModel once that slice is clean.

- Expand ChartEditSession to own authoritative-versus-draft state and dirty classification.

- Move one Chart Information builder family—probably sign/body information—behind typed models.

- Replace one coherent runtime callback-injection group with an explicit controller.

- Repeat, measuring and deleting each compatibility façade when its callers reach zero.

This order provides some quick visible movement while putting most of the effort into the prerequisites that will eventually let thousands of lines leave safely.

Bottom line

There are several thousand lines that can eventually leave app.py, but the safest immediate wins are the less glamorous ones:

- module-level pure helpers;

- standalone widgets;

- static calculation and formatting methods;

- already-partially-extracted workflow adapters.

The most important near-term architecture work is:

- UID-first Database Selection;

- full ChartEditSession ownership;

- pure recalculation policy;

- reusable Chart Information models/presenter.

The giant filter, sentiment, analytics, constructor, and window blocks should come later. Those are not simply “sections to move”; they are systems whose state and update contracts must be separated before relocation.

That approach will take time, but it turns a frightening 40,000-line rewrite into a sequence of bounded migrations with independently verifiable exit conditions—which is exactly what makes a months-long refactor survivable.

Inspection performed

- ✅ find .. -name AGENTS.md -print

- ✅ cat AGENTS.md

- ✅ cat agents/REFACTOR_MANIFESTO.md

- ✅ wc -l ephemeraldaddy/gui/app.py agents/REFACTOR_MANIFESTO.md

- ✅ python AST inventory of top-level definitions, class methods, method sizes, and self dependencies

- ✅ rg -n '^from ephemeraldaddy\.(gui\.features|gui\.settings|io\.web_profile|core\.chart_recalculation)' ephemeraldaddy/gui/app.py

- ✅ find ephemeraldaddy/gui/features -maxdepth 3 -type f -name '*.py' | sort

- ✅ find tests -type f -name '*.py' | sort | rg '(app|database_view|chart_editor|window|selection|search|settings|transit|import|export)'

- ✅ git status --short --branch — working tree remained clean; this was an architectural review only, so there was no code change to commit and no pull request to create.